F-CODE ACADEMIC CLUB ¦ FPT UNIVERSITY HO CHI MINH CITY

[PROJECT TITLE]

| Project Title | [Full project title in English] |
| --- | --- |
| Programming Language | C |
| Organizer | Academic Board - F-Code Club, FPT University HCM |

| Project Period | 17 April 2026 - 17 May 2026 |
| --- | --- |
| Mentor | [Mentor Full Name] |
| Team Name | [Team Name] |
| Submission Date | 17 May 2026 |

Team members

| No. | Full Name | Student ID | Role |
| --- | --- | --- | --- |
| 1 | Nguyen Van An | SE211001 | Team Leader |
| 2 | Tran Thi Bich | SE211002 | Member |
| 3 | Le Hoang Cuong | SE211003 | Member |
| 4 | Pham Ngoc Dung | SE211004 | Member |
| 5 | Vo Thi Em | SE211005 | Member |

Approved by Pham Hoang Tuan

Academic Board Representative - F-Code Club, FPT University HCM

# Table of Contents

Section 1. Project Overview	1

1.1. Problem Statement	1

1.2. Objectives	1

1.3. Scope	2

Section 2. Progress Summary	2

Section 3. System Design	3

3.1. Directory & File Structure	3

3.2. Data Structures	3

3.3. Key Logic Implemented So Far	4

Section 4. Challenges & Solutions	5

Section 5. Remaining Work	5

Section 6. GitHub Repository	6

# Section 1. Project Overview

This section introduces the project context, goals, and scope. Replace the content below with your team's specific information.

## 1.1. Problem Statement

Describe the real-world problem your program is designed to solve. Explain the context, who is affected, and why a software solution is needed. Be specific about constraints.

Example (Parking Lot):

FPT University HCM currently has over 1,000 students and more than 200 staff. During peak hours (morning arrival, lunch break, evening departure), the parking lot handles over 1,000 vehicle movements per day. Manual paper-based recording is no longer practical: it cannot be searched quickly and is difficult to reconcile at end-of-shift. The university needs a terminal-based program that can record vehicle entry, calculate fees on exit, and generate daily revenue statistics.

Constraints:

- Maximum capacity: [N] vehicles at any one time.

- Each vehicle is uniquely identified by its license plate — duplicates are not allowed.

- Data must be persisted to file after every write operation.

- No graphical interface, no external libraries beyond standard C.

## 1.2. Objectives

After completing this project, the team will have practiced:

- Using struct to model real-world entities with multiple attributes.

- Managing fixed-size arrays to store and manipulate collections of records.

- Implementing file I/O (fopen, fread, fwrite, fclose) so data survives program restarts.

- Splitting a program across multiple .h / .c files for maintainability.

- Collaborating as a team using Git — committing frequently with meaningful messages.

## 1.3. Scope

In scope (must be delivered by Final Report):

- Vehicle entry and exit management (motorcycle, car, truck, ...).

- Automatic fee calculation based on vehicle type and parking duration.

- Persistent storage to file; data is reloaded on program startup.

- Daily revenue statistics (total fees collected from exited vehicles).

Out of scope (explicitly excluded):

- Graphical user interface (GUI).

- Network connectivity or multi-user access.

- External databases or libraries outside standard C (stdio.h, stdlib.h, string.h, time.h).

# Section 2. Progress Summary

The table below shows the implementation status of all planned features as of the Midterm submission (29/04/2026). Replace the example rows with your team's actual feature list and statuses.

| No. | Feature | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Record vehicle entry (license plate, type, entry time) | Required | Done | Core feature implemented |
| 2 | Record vehicle exit and print invoice | Required | Done | Fee calculation complete |
| 3 | View list of vehicles currently in lot | Required | Done |  |
| 4 | Search vehicle by license plate | Required | In Progress | Binary search not yet added |
| 5 | Daily revenue statistics | Required | In Progress | Aggregation logic 70% done |
| 6 | Persist data to file (no data loss on exit) | Required | Not Started | Planned for week 3 |
| 7 | Edit price config per vehicle type | Advanced | Not Started |  |
| 8 | Admin / Staff role separation | Advanced | Not Started |  |
| 9 | Export revenue report to .txt | Advanced | Not Started |  |
| 10 | ANSI color console UI | Optional | Not Started |  |

Status legend:

- Done — feature is fully implemented and manually tested with multiple cases.

- In Progress — partial implementation exists; core logic works but some cases are incomplete.

- Not Started — planned but no code written yet.

Replace the example rows above with your team's actual feature list and real statuses. Do not fabricate — the mentor will verify during check-in.

# Section 3. System Design

## 3.1. Directory & File Structure

The table below describes how the source code is organized across files. Each .c file should have a corresponding .h file that declares its public functions.

| File / Directory | Role / Responsibility |
| --- | --- |
| main.c | Entry point — displays main menu, reads user input, calls module functions |
| parking.h/.c | Add vehicle, remove vehicle, search by license plate |
| billing.h/.c | Calculate fee based on vehicle type and duration (time_t diff) |
| fileio.h/.c | Read all records from file on startup; write after every change |
| report.h/.c | Sum daily revenue from exited vehicles; generate statistics output |
| utils.h/.c | Shared helpers: validate license plate format, format time display |
| data/vehicles.dat | Flat-text file storing all vehicle records; loaded on startup |

If your structure is different, update this table to reflect your actual layout. There is no single correct way — consistency and clarity matter more than matching this example exactly.

## 3.2. Data Structures

List and explain every struct your team has defined. For each struct, describe the purpose of each field. Do not paste code — describe in plain English.

### 3.2.1.  Struct Vehicle — stores information about one vehicle

Purpose: Represents a single parking record. One instance is created when a vehicle enters, and updated when it exits.

| Field Name | Data Type | Description |
| --- | --- | --- |
| licensePlate | char[12] | The vehicle's license plate number. Used as the unique identifier. Example: "51A-12345" |
| vehicleType | int | Type of vehicle: 0 = Motorcycle, 1 = Car, 2 = Truck. Determines the fee rate. |
| entryTime | time_t | Timestamp when the vehicle entered the lot. Set using time(NULL) at the moment of entry. |
| exitTime | time_t | Timestamp when the vehicle left. Set to 0 while the vehicle is still parked. |
| fee | double | Calculated parking fee in VND. Set to 0 until the vehicle exits and fee is computed. |
| status | int | Current state: 0 = Currently parked, 1 = Already exited (for history records). |

### 3.2.2.  Struct PriceConfig — stores fee rates per vehicle type

Purpose: Holds the pricing configuration. Having a dedicated struct makes it easy to update rates without touching core logic.

| Field Name | Data Type | Description |
| --- | --- | --- |
| vehicleType | int | Matches the vehicleType field in Vehicle struct. Used to look up the correct rate. |
| typeName | char[20] | Human-readable name shown in menus. Example: "Motorcycle", "Car", "Truck". |
| pricePerHour | double | Fee charged per hour of parking. Example: 2000.0 for motorcycles, 5000.0 for cars. |
| minimumFee | double | Minimum fee charged regardless of duration. Prevents rounding to 0 for short stays. |

Add more subsections (3.2.3, 3.2.4...) if your team has defined additional structs.

## 3.3. Key Logic Implemented So Far

Describe the most important algorithms or decision points in your code. Do not paste source code — explain the approach in plain English so the reader understands your design choices.

### 3.3.1.  Vehicle entry validation

When a vehicle enters, the program scans the entire active vehicles array to check whether the license plate already exists. If a duplicate is found, the entry is rejected and an error message is displayed. The scan runs in O(n) which is acceptable given the maximum lot capacity.

### 3.3.2.  Fee calculation

On vehicle exit, the program calls difftime(exitTime, entryTime) to get the duration in seconds, then converts to hours (ceiling). The hourly rate is looked up from the PriceConfig array using vehicleType as an index. The final fee is max(duration * pricePerHour, minimumFee) to enforce the minimum charge.

### 3.3.3.  File persistence strategy

The program writes the full vehicles array to a binary file using fwrite() after every add or remove operation. On startup, fread() loads the data back. This approach trades write performance for simplicity and crash safety — no in-memory state is ever lost for more than one operation.

Replace or extend the subsections above to describe the key logic your team has actually implemented.

# Section 4. Challenges & Solutions

Document the technical or organizational difficulties your team has encountered. Be honest — identifying real problems and explaining how you handled them is more valuable than pretending everything went smoothly.

| Challenge | Solution / Approach |
| --- | --- |
| Calculating time difference correctly across midnight | Used difftime() on two time_t values. Tested edge case: vehicle enters 23:55, exits 00:10 next day — result was negative. Fixed by adding 86400 when result < 0. |
| Preventing duplicate license plates on entry | Linear scan through active vehicles array before inserting. If duplicate found, show error and cancel. O(n) is acceptable for current scope. |
| Data not saved when program crashes unexpectedly | Plan: call saveToFile() after every write operation (add/remove), not only on exit. Implementation in progress. |

Update this table with your team's actual challenges. If a problem is still unresolved, write your current plan in the "Solution" column.

# Section 5. Remaining Work

List everything that still needs to be done between now and the Final Report deadline (17/05/2026). Be specific — name the feature, the file it belongs to, and what exactly needs to be completed.

- File persistence (fileio.c) — implement fwrite() save after every add/remove; implement fread() reload on startup.

- Search by license plate — complete binary search implementation in parking.c; currently only linear scan exists.

- Revenue statistics (report.c) — finish aggregation logic; filter by date is not yet working.

- Input validation — add guard against invalid license plate formats (length, allowed characters).

- End-to-end testing — run a full day scenario (50+ entries/exits) to verify no edge-case crashes.

Estimated completion confidence: Medium — file I/O is the largest remaining risk; the team has not worked with binary files before and may need additional time to debug.

Replace the example items above with your team's actual remaining tasks. Be realistic — the mentor and BTC read these carefully.

# Section 6. GitHub Repository

| Repository URL | [https://github.com/your-org/your-repo — must be public or BTC has been granted access] |
| --- | --- |
| Main branch | [main / develop / master] |
| README | [Yes — describe how to compile and run the program] |
| Compile command | [e.g., gcc -o parking main.c parking.c billing.c fileio.c report.c utils.c] |

Make sure the repository is set to Public — or that BTC account has been added as a collaborator — before the submission deadline. A private repository that BTC cannot access will be treated as not submitted.